# Performance Baseline Plan

This plan defines how MicrobeTrace should discover current performance, decide what is reasonable for users, and turn stable measurements into future budgets.

## Goals

Establish repeatable baseline measurements for representative uploaded datasets.

Separate loading performance from post-load interaction responsiveness.

Identify the slow phases before choosing optimization work.

Delay hard pass/fail timing budgets until the baseline is stable across repeated runs.

Keep performance scenarios outside the normal Cypress journey/view-state suites.

## Dataset Tiers

Use deterministic generated fixtures for repeatability and real user-like samples for validation. These tiers are scoped for browser-based MicrobeTrace, so stress and failure-mode fixtures are not routine support promises.

| Tier | Purpose | Graph CSV shape | FASTA shape | Newick shape |
| --- | --- | --- | --- | --- |
| Smoke | CI sanity test | 500 nodes / 1,000 links | 50-100 sequences | 100-500 leaves |
| Average | Expected daily-use dataset | 2,000-5,000 nodes / 5,000-20,000 links | 300-1,000 sequences | 500-1,000 leaves |
| Large | Upper-normal browser workflow | 5,000-10,000 nodes / 20,000-50,000 links | 2,000 sequences | 2,000-5,000 leaves |
| Stress | Manual upper-limit testing | 25,000+ nodes / 75,000+ links | 5,000 sequences | 10,000 leaves |
| Failure-mode | Warning, throttling, and crash-resistance testing | 50,000+ nodes / 100,000+ links | 10,000+ sequences | 25,000+ leaves |

Large fixtures should run nightly or pre-release. Stress and failure-mode fixtures should be manual or scheduled opt-in tests because browser rendering, memory pressure, and all-pairs distance work can dominate runtime.

For Newick and FASTA, visible link count can matter more than leaf or sequence count. A 5,000-leaf Newick file with 10,000 visible links may be easier for the browser than a 2,000-leaf file with 500,000 visible links. Every target and report should include both the input size and the visible node/link counts at the active threshold.

Every performance artifact should record dataset shape:

file names and file sizes

node count, total link count, visible link count

sequence count and sequence length when present

Newick leaf count and emitted patristic edge count when present

selected distance metric, threshold, and default view

## Measurement Model

Measure phases rather than only total elapsed time.

For all uploaded-data scenarios:

file attach/read time

file-settings-to-launch time

launch-to-fully-loaded time

fully-loaded-to-target-view-ready time

total measured time

node/link/visible-link counts

heap delta when Chrome exposes performance.memory

long-task count, max duration, and total duration

For Newick/patristic scenarios:

Newick parse time

tree flattening time

validation time

LCA preprocessing time

pair scan time

emitted edge count

threshold re-query time

whether threshold changes reuse the cached tree

Next instrumentation targets:

CSV parse and node/link merge timing

FASTA parse and sequence-distance worker timing

addNode / addLink merge cost

setLinkVisibility, tagClusters, and cluster visibility timing

Cytoscape element creation, layout, and first interactive render timing

Table/Aggregate/Heatmap data preparation timing

## UX Targets

Initial targets are guidance, not hard budgets.

| Experience | Target band |
| --- | --- |
| Instant/simple UI feedback | under 1s |
| Acceptable lightweight operation | 1-3s |
| Acceptable load with clear progress | 3-10s |
| Heavy load requiring specific progress text | 10-30s |
| Very heavy load requiring cancel/warning/progressive behavior | over 30s |

Starting expectations for browser-based Newick workflows:

| Scenario | Target |
| --- | --- |
| 500 leaves | usable in <= 3s |
| 1,000 leaves | usable in <= 3-5s |
| 2,000 leaves | usable in <= 5-10s |
| 5,000 leaves | usable in <= 15s if visible links are controlled |
| 10,000 leaves | manual stress; should not crash; warning acceptable |

Starting expectations for browser-based FASTA workflows:

| Scenario | Target |
| --- | --- |
| 300 sequences | usable in <= 5-8s |
| 500 sequences | usable in <= 10s |
| 1,000 sequences | usable in <= 15-20s |
| 2,000 sequences | usable in <= 30s |
| 5,000 sequences | manual stress; <= 1-2 minutes would be useful, but not a routine expectation |

Browser guardrails currently warn at 1,000,000 sequence-derived pairwise genetic links and skip FASTA/SNP/TN93 link materialization above 2,000,000 pairs by default. Those defaults allow the reviewed 2,000-sequence upper-normal target to run, while preventing 5,000+ sequence manual/failure-mode inputs from allocating an all-pairs browser link array unless a controlled test explicitly overrides session.meta.guardrails.sequencePairwiseLinkHardLimit.

Starting expectations for loaded interactions:

switching to an already-loaded view: under 1-3s

threshold re-query on average Newick: <= 500ms

threshold re-query on large Newick: <= 1-2s

threshold re-query on stress Newick: <= 5s, manual-only

no single main-thread block over 2-3s for average workflows

These targets should be revised after several baseline runs on stable hardware and CI.

## Interaction Responsiveness

Loading and interaction must be measured separately. The generated graph performance suite now includes 2D interaction probes for average, large, and manual stress graph tiers:

2D pan and zoom

node drag

box select

threshold change

The genetic-distance performance suite also records the same frame-gap probes for generated clustered FASTA and generated Newick/patristic datasets. Real-sample distance edge-list scenarios can opt into these probes from cypress/fixtures/performance/real-samples.json by setting an interactions object with the threshold values to probe and restore.

Additional interaction probes to add after the graph baseline is stable:

hover tooltip

style changes

grouping toggles

view switching

dashboard pane resize

Use these starting responsiveness bands:

| Metric | Interpretation |
| --- | --- |
| p95 input-to-update under 100ms | good |
| 100-250ms | acceptable for heavier UI |
| 250-500ms | sluggish |
| over 500ms | should be treated as a product problem unless the operation is explicitly heavy |

Add an app-side requestAnimationFrame probe for interaction tests so Cypress can record frame gaps during pan/zoom/drag flows. Cypress alone can prove correctness and high-level timing, but frame-gap probes are better for perceived smoothness.

## Implementation Phases

### Phase 1: Baseline Harness

Keep cypress/e2e/performance/**/*.perf.cy.ts out of normal journey/view-state runs.

Run performance specs only with perfMode=1.

Write one JSON artifact per scenario and one summary artifact under cypress/downloads/performance/.

Commit deterministic generated fixtures for average graph, sequence, and Newick scenarios.

Fail only on correctness, missing metrics, app errors, or Cypress timeouts.

### Phase 2: Phase-Level App Instrumentation

Add lightweight timing collectors around CSV, FASTA, distance computation, graph merge, visibility, clustering, and Cytoscape render phases.

Store latest timings under session.meta.performance so Cypress can collect them without scraping console output.

Keep instrumentation always safe in production builds, but only assert/report it in perf-mode Cypress.

### Phase 3: Large Dataset Scenarios

Add generated large graph, large sequence, and large Newick fixtures behind perfLarge=1.

Add generated stress graph and stress Newick fixtures behind manual-only perfStress=1.

Add real sample scenarios behind an opt-in env flag such as perfRealSamples=1.

Add view-switch and dashboard-readiness measurements for large loaded datasets.

### Phase 4: Interaction Probes

Add controlled Cypress interaction specs for pan/zoom, drag, select, threshold, style, grouping, and dashboard resize.

Add frame-gap and long-task summaries for each interaction.

Record p50/p95/max interaction latency where the probe can measure it reliably.

### Phase 5: Budgets

Run each scenario 5-10 times on stable hardware and CI.

Use p50 as the expected experience and p95 as the budget baseline.

Generate a descriptive baseline summary with npm run e2e:perf:summarize before proposing budgets.

Generate candidate budget thresholds with npm run e2e:perf:budgets:propose; only scenarios meeting the sample threshold are eligible.

Start with warning thresholds before failing CI.

After stability, set:

warning threshold: p95 x 1.25

failure threshold: p95 x 1.5

Review budgets after major performance refactors or dependency upgrades.

## Optimization Workflow

For each performance issue:

Reproduce with a deterministic perf scenario.

Identify the slowest measured phase.

Profile that phase in Chrome DevTools or targeted app instrumentation.

Make one optimization at a time.

Rerun the same perf scenario and compare artifacts.

Only promote the improvement to a budget after repeated stable runs.

Document issue-specific investigations as short case studies when they identify a concrete bottleneck and fix. The problem_10k.csv node-only investigation is captured in docs/performance/problem-10k-node-only-performance.md.

Likely optimization areas:

reducing addLink per-link overhead

reducing duplicate link/matrix/Cytoscape data structures

avoiding full rendered edge materialization when threshold hides most links

caching Newick preprocessing across threshold changes

moving large raw file contents out of long-lived JS heap

reducing heavy synchronous work during styling/filtering changes

deferring or virtualizing expensive view data preparation

## Baseline Summaries

After one or more perf runs, summarize artifacts with:

npm run e2e:perf:summarize

To collect repeated baseline samples and summarize them in one command, use:

npm run e2e:perf:collect -- --runs 5

npm run e2e:perf:collect -- --runs 5 --large

npm run e2e:perf:collect -- --runs 5 --large-only

npm run e2e:perf:collect -- --runs 5 --stress

npm run e2e:perf:collect -- --runs 5 --stress-only

npm run e2e:perf:collect -- --runs 5 --real

npm run e2e:perf:collect -- --runs 5 --real-only

The summarizer reads per-scenario JSON files from cypress/downloads/performance/, ignores aggregate *-summary.json files, and writes:

cypress/downloads/performance/baseline-summary.json

cypress/downloads/performance/baseline-summary.md

cypress/downloads/performance/latest-baseline-summary.json

cypress/downloads/performance/latest-baseline-summary.md

The JSON summary includes p50, p75, p90, p95, min, max, mean, and standard deviation for top-level Cypress timings, heap/long-task metrics, and app-side phase timings under app.performance.*.

For Newick and FASTA tier reports, include at least:

p50 load-to-usable

p75 load-to-usable

p95 load-to-usable

max time

visible nodes

visible links

worker time

Cytoscape render time

peak memory when available

run count

The summarizer excludes obsolete or one-off historical scenario IDs by default so renamed fixtures and comparison experiments do not appear as active baseline work. Use --include-obsolete only when intentionally reviewing historical local artifacts.

The perf npm scripts set trashAssetsBeforeRuns=false so Cypress keeps prior performance artifacts. This is intentional for baseline comparison; run artifacts remain ignored under cypress/downloads/performance/.

The npm summarizer command uses --min-samples 5. Scenarios with fewer samples remain useful for debugging, but should not be treated as stable enough for budget decisions. Override the threshold only for local experiments.

## Before/After Comparisons

Use the gated cypress/e2e/performance/genetic-compare.perf.cy.ts spec for commit-to-commit comparisons of genetic-distance and patristic workloads. It records load and 2D interaction metrics for generated FASTA, generated Newick, stress Newick, and configured real distance edge-list scenarios without adding those artifacts to the normal baseline summary.

Run the app-under-test separately, then point Cypress at that server with:

--env perfMode=1,perfGeneticCompare=1,perfComparePrefix=before-<commit>,perfCompareRef=<commit>

add perfGeneticCompareStress=1 to include the manual stress Newick scenario

add perfCompareScenario=<scenario-id> to run one comparison scenario, such as stress-newick-2000

The normal summarizer excludes before-*, after-*, and compare-* scenario IDs unless --include-obsolete is passed.

## Budget Proposals

After enough repeated samples are collected, generate candidate budgets with:

npm run e2e:perf:budgets:propose

The proposal reads cypress/downloads/performance/baseline-summary.json and writes:

cypress/downloads/performance/budget-proposal.json

cypress/downloads/performance/budget-proposal.md

cypress/downloads/performance/latest-budget-proposal.json

cypress/downloads/performance/latest-budget-proposal.md

By default, budget candidates are produced only for scenarios with at least 5 samples. Thresholds are calculated from p95 values using:

warning: p95 * 1.25

failure: p95 * 1.5

This is a proposal step only. Do not enforce these numbers until they have been reviewed against stable hardware or CI runs.

## Budget Checks

Reviewed thresholds live in cypress/performance/budgets.json. Start from cypress/performance/budgets.example.json or a generated proposal, then copy only the thresholds that are stable enough to enforce.

Check the latest perf run against reviewed budgets with:

npm run e2e:perf:budgets:check

The checker writes:

cypress/downloads/performance/budget-check.json

cypress/downloads/performance/budget-check.md

cypress/downloads/performance/latest-budget-check.json

cypress/downloads/performance/latest-budget-check.md

By default, missing budgets.json is not an error and checks are report-only. This lets the workflow run locally or in CI before any timing gates are committed.

Use stricter modes only after the budget config is reviewed:

npm run e2e:perf:budgets:check -- --require-config to fail when no reviewed budget config exists.

npm run e2e:perf:budgets:check:enforce to fail on budget failures or missing configured metrics.

npm run e2e:perf:budgets:check -- --fail-on-warning to fail on warnings, failures, or missing configured metrics.

The checker accepts both the reviewed budgets.json shape and the generated proposal shape, so a proposal can be sanity-checked directly before manually curating the committed config.

## CI Reporting

Package the latest performance outputs into a compact report with:

npm run e2e:perf:report

The report packager reads the latest Cypress summary, baseline summary, budget proposal, and budget check when present, then writes:

cypress/downloads/performance/performance-report.json

cypress/downloads/performance/performance-report.md

cypress/downloads/performance/latest-performance-report.json

cypress/downloads/performance/latest-performance-report.md

For a one-command local CI-style pass, use:

npm run e2e:perf:ci

That command runs the average generated performance suite, summarizes artifacts, checks reviewed budgets in report-only mode, and packages the final report.

The repository also includes a manual GitHub Actions workflow, .github/workflows/performance-baseline.yml. Trigger it with workflow_dispatch to run one or more baseline samples on GitHub-hosted hardware, optionally include large, stress, or real-sample scenarios, upload cypress/downloads/performance/**, and append the Markdown report to the job summary. Budget enforcement remains off unless the workflow input enforce_budgets is set to true.

## Real Sample Scenarios

Real samples are opt-in so deterministic generated fixtures remain the default baseline. To enable real samples:

Copy cypress/fixtures/performance/real-samples.example.json to cypress/fixtures/performance/real-samples.json.

Place sample files under cypress/fixtures/performance/real-samples/ or use fixture-relative paths in each file entry.

Fill in expected counts and field mappings.

Set enabled to true for each scenario that should run.

Run npm run e2e:perf:real.

The real-sample manifest supports:

files: same upload metadata shape used by generated performance scenarios.

preLaunch: metric, threshold, and default view.

expected: required node count plus optional total links, visible links, and sequence count.

viewChecks: optional alignment and phylogeneticTree readiness measurements.

interactions: optional 2D frame-gap probes for pan, zoom, node drag, box select, and threshold change.

timeoutMs: optional per-scenario timeout for larger files.

When perfRealSamples=1 is set, Cypress validates the manifest and referenced files before upload. Missing files or invalid enabled scenarios fail the real-sample spec. If no manifest or no enabled scenarios exist, the opt-in spec logs that nothing is configured and exits without producing artifacts.

## Bio-Realistic Simulated Scenarios

Bio-realistic simulated fixtures are also opt-in. They are generated from a reviewed YAML recipe with host bioinformatics tools instead of the deterministic JavaScript fixture generator.

Use dry-run validation before installing or invoking external tools:

npm run fixtures:performance:realistic:dry-run

Generate the MuSSE + AliSim fixture outputs with:

npm run fixtures:performance:realistic

The generator requires Rscript with diversitree, ape, and jsonlite, plus IQ-TREE/AliSim available as iqtree3, iqtree2, or iqtree. It writes FASTA, Newick, node metadata, and a provenance summary under cypress/fixtures/performance/realistic/.

After those generated files exist, run the opt-in Cypress performance check with:

npm run e2e:perf:realistic

## Current Starting Point

The initial baseline harness includes:

average graph: 1600 nodes / 3200 links

average sequences: 120 aligned FASTA sequences in 8 deterministic SNP clusters, 7140 total links, 840 visible links at SNP threshold 16

average Newick: 500 leaves with clustered patristic distances

opt-in large graph: 5000 nodes / 10000 links

opt-in large sequences: 300 aligned FASTA sequences in 15 deterministic SNP clusters, 44850 total links, 2850 visible links at SNP threshold 16

opt-in large Newick: 1000 leaves with clustered patristic distances

manual-only stress graph: 10000 nodes / 25000 links

manual-only stress Newick: 2000 leaves with clustered patristic distances, including threshold re-query from 12000 to 49000 visible links

opt-in real distance edge list: 1600 nodes / 118282 total links / 537 visible links at TN93 threshold 0.015

opt-in real distance edge list plus epi links: 1600 nodes / 118282 total links / 596 visible links at TN93 threshold 0.015

patristic worker telemetry for preprocessing and edge generation

app-side ingestion/load/network timings under session.meta.performance

2D Cytoscape render timings under session.meta.performance.render

adaptive D3 precompute batching for 2D layout, with dense generated graphs kept on smaller tick batches to avoid long-task regressions

optimized initial 2D element validation to use set lookups and keep large debug object logs behind debugMode

initial 2D Cytoscape render finalization via constructor preset readiness instead of a second explicit preset layout run

average and opt-in large 2D interaction frame-gap metrics for pan, zoom, drag, box select, and threshold change

manual-only stress 2D interaction frame-gap metrics for pan, zoom, drag, box select, and threshold change

average, opt-in large, and manual-only stress genetic-distance interaction frame-gap metrics for generated FASTA/Newick scenarios where applicable

opt-in real-sample manifest support through perfRealSamples=1

aggregate JSON summary output in cypress/downloads/performance/latest-summary.json

descriptive p50/p95 summaries via npm run e2e:perf:summarize

Use:

npm run e2e:perf for the default average baseline.

npm run e2e:perf:large for the opt-in upper-normal large dataset tier.

npm run e2e:perf:stress for the manual-only stress graph and Newick tier.

npm run e2e:perf:real for configured real sample scenarios.

npm run e2e:perf:realistic for generated MuSSE + AliSim calibration scenarios.

npm run e2e:perf:summarize to compare recorded artifacts across runs.

npm run e2e:perf:budgets:propose to generate candidate warning/failure thresholds after enough samples exist.

npm run e2e:perf:budgets:check to compare the latest run against reviewed budgets in report-only mode.

npm run e2e:perf:report to package the latest run, summary, proposal, and budget check for CI or manual review.

npm run e2e:perf:ci for a local average-run report-only CI pass.

npm run e2e:perf:collect -- --runs 5 --large to collect candidate budget samples.

npm run e2e:perf:collect -- --runs 5 --stress-only to collect manual stress samples without mixing in average/large runs.

Do not use the first few timing values as budgets. Use them to verify the harness, expose missing instrumentation, and identify which phases need attention first.